# BürgerEnergie Eschenbrück eG - Board meeting minutes

Date: 20 January 2026, 19:00-21:15, Gemeindehaus Eschenbrück.

Present: Dr. Hanna Vogt (chair), Tobias Brandt (finance), Selin Aydın (technology), Klaus Reimann (chair of the supervisory board, guest).

## 1. Membership

Tobias reported 388 members holding 5,912 shares at the end of 2025. The share price stays at 250 euros per share; the statutes allow at most 40 shares per member.

## 2. Project idea: Sonnendach Lindenhof

Selin presented the idea of a solar plant on the roofs of the Grundschule am Lindenhof and the Sporthalle Nord. First estimate: about 198 kWp with 450 modules of the type Helion H-440, plus a 150 kWh battery in the school basement so the school can use more of its own solar power.

The municipality (mayor Petra Lindqvist) has signalled that it would lease both roofs to the cooperative for a symbolic rent.

## 3. Funding

The board decided unanimously to apply for the state programme KlimaKommunal before the deadline of 15 February 2026. Tobias will talk to the Raiffeisenkasse Talgrund about a loan.

## 4. Heat pump pilot

Hanna raised the idea of a heat pump for the outdoor pool (Freibad Eschenbrück) as a second project. Selin will ask members about it in the February survey.

## Action items

Selin: draft grant application (due 10 February).

Tobias: loan talks with Raiffeisenkasse Talgrund.

Hanna: meet mayor Lindqvist about a roof lease.